CourseSphere: Learning Management System

ISTE 240 Project Report.
(Phase – 1)

ISTE.240.602

Srivignan Saravanan, 421006512

Muhammed Safnas, 751008813

Yazan Ghawi, 744000192

Team Github: https://github.com/SriVignan123/ISTE240PROJECT

_________________________________________________________________________________

Executive Summary

Similar to Coursera, CourseSphere is an online learning management system (LMS). Users can browse courses, sign up, access text, audio, and video lessons, finish tests, monitor their progress, and receive certificates. Students, instructors, and administrators are all supported by the platform. The scope, features, technologies, and design methodology of the system are described in Phase I.

Project Scope & Timeline

In Scope:
 - Course catalogue featuring filters and search.
 - Details of the course (description, teacher, organization, abilities, and resources).
 - User verification.
 - Enrolment in courses.
 - Instruction, tests, and progress monitoring.
 - Certificates of completion.
 - Dashboards for teachers and administrators.
 - Platform rules and regulations.

Out of Scope:
 - Subscriptions and payments.
 - Real-time streaming.
 - Advanced tests.

Timeline

- Weeks 1–2: Requirements, DB, UI design

- Weeks 3–4: Auth, catalog, enrolment

- Weeks 5–6: Lessons, quizzes, progress

- Weeks 7–8: Dashboards and testing

Key Features

Public: course list, waitlist, landing page, and testimonials.
Students: Enrolment, education, tests, advancement, and certifications.
Instructor: design and oversee classes and tests.
Admin: oversee users, classes, organizations, and abilities.

User Scenarios

- Student: enrols, studies, passes tests, and receives a certificate.

- Instructor: builds the course, publishes it, and then monitors enrolments.

- Admin: oversees users and grants course approval.

Implementation Overview

Backend: Spring Boot 
Database: MySQL
Frontend: HTML/CSS/JS with Bootstrap or Tailwind
Auth: Session-based login

UX/UI Design

- Navigation in the sidebar and course cards.

- A simple, adaptable design.

- distinct dashboards for each position.

Challenges

- Complex DB → early ER design

- Role management → controller checks

- Quiz logic → basic implementation first

______________________________________________________________________________